**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 18 October 2022 |
| Team ID | PNT2022TMID27314 |
| Project Name | Project - News Tracker Application |
| Maximum Marks | 8 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Vishwa T |
| Sprint-1 |  | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | Yudhasini S |
| Sprint-1 |  | USN-3 | As a user, I can register for the application through Facebook | 3 | Low | Supriya M |
| Sprint-1 |  | USN-4 | As a user, I can register for the application through Gmail | 3 | Medium | Praveen Kumar R |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password | 3 | High | Vishwa T |
| Sprint-2 | Dashboard | USN-6 | Select the news domains based on the wish. | 5 | High | Supriya M |
| Sprint-2 |  | USN-7 | Pull news feeds based on the Selection. | 3 | High | Yudhasini S |
| Sprint-3 | Search bar | USN-8 | User can search the news. | 8 | Medium | Praveen Kumar R |
| Sprint-3 | Premium access | USN-9 | User can upgrade to premium account | 5 | Hign | Vishwa T |

**Project Tracker, Velocity & Burndown Chart: (4 Marks)**

| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 09 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 08 | 6 Days | 31 Oct 2022 | 05 Nov 2022 |  |  |
| Sprint-3 | 03 | 6 Days | 07 Nov 2022 | 12 Nov 2022 |  |  |
| Sprint-4 | 13 | 6 Days | 14 Nov 2022 | 19 Nov 2022 |  |  |